# TEST PLAN

< ESSENSYS PROJECT>

Version History

| Version | Change date | Create by | Reason |
| --- | --- | --- | --- |
| 1.0 | 12/06/2014 | Nhung Cao | Create new test plan |

Table of Contents

1	INTRODUCTION	2

2	TEST STRATEGY	2

2.1	Scope of testing	2

2.1.1	Functions to be tested	2

2.1.2	Functions to be tested	2

2.2	Testing types	2

2.3	QA role in test process	2

2.4	Bug Severity and Priority Definition	3

2.5	Risk and issues	4

3	ENTRY AND EXIT CRITERIA	4

3.1	Entry Criteria	4

3.2	Exit Criteria	5

4	RESOURCE PLANNING	5

4.1	System resource	5

4.1.1	Testing Tools	5

4.1.2	Configuration Management	5

4.1.3	Test Environment	5

4.2	Human resource	5

5	TEST DELIVERABLES	6

5.1	Before testing phase.	6

5.2	After each the testing cycles is over.	6

# INTRODUCTION

This Test Plan is designed to prescribe the scope, approach, resources, and schedule of all testing activities of the project BLUEFIN. The plan identify the items to be tested, the features to be tested, the types of testing to be performed, the personnel responsible for testing, the resources and schedule required to complete testing, and the risks associated with the plan.

# TEST STRATEGY

## Scope of testing

### Functions to be tested

Front-end and back-end operations of all features of the BLUEFIN web system which were defined in the requirement specs

### Functions to be tested

Not other than mentioned above in section 2.1.1

## Testing types

In the project BLUEFIN web system, there’re 4 types of testing should be conducted.

- GUI Testing: GUI testing is carried out in order to ensure UI functionality works as per the specification.

- Integration Testing (Individual software modules are combined and tested as a group)

- System Testing: Conducted on a complete, integrated system to evaluate the system's compliance with its specified requirements

- API testing: Test all the APIs create for the back-end of BLUEFIN web system

## QA role in test process

- Understanding Requirements:

  - Requirement specifications will be sent by client.

  - Understanding of requirements will be done by QA

- Preparing Test Cases:

QA will be preparing test cases based on the exploratory testing. This will cover all scenarios for requirements.

- Reviewing test cases:

  - Peer review will be conducted for test cases by QA Lead

  - Any comments or suggestions on test cases and test coverage will be provided by reviewer respective Author of Test Cases

  - Suggestions or improvements will be re-worked by author and will be send for approval

  - Re-worked improvements will be reviewed and approved by reviewer

- Creating Test Data:

Test data will be created by respective QA on client's developments/test site based on scenarios and Test cases.

- Executing Test Cases:

  - Test cases will be executed by respective QA on client's development/test site based on designed scenarios, test cases and Test data.

  - Test result (Actual Result, Pass/Fail) will updated in test case document

  - Bugs found during execution of test cases will be logging by QA in Jira Tool and assign to in-charge developer.

- Retesting and Regression Testing:

Retesting for fixed bugs will be done by respective QA once it is resolved by respective developer and bug/defect status will be updated accordingly. In certain cases, regression testing will be done if required.

- Deployment/Delivery:

  - Once all bugs/defect reported after complete testing is fixed and no other bugs are found, report will be deployed to client’s test site by PM.

  - Once round of testing will be done by QA on client’s test site if required Report will be delivered along with sample output by email to respective lead and Report group.

  - QA will be submitting the filled hard copy of delivery slip to respective developer.

  - Once lead gets the hard copy of delivery slip filled by QA and developer, he will send the report delivery email to client.

## Bug Severity and Priority Definition

Bug Severity and Priority fields are both very important for categorizing bugs and prioritizing if and when the bugs will be fixed. The bug Severity and Priority levels will be defined as outlined in the following tables below. Testing will assign a severity level to all bugs. The Test Lead will be responsible to see that a correct severity level is assigned to each bug.

- Severity List

| Severity ID | Severity | Severity Description |
| --- | --- | --- |
| 1 | Critical | This defect indicates complete shut-down of the process, nothing can proceed further |
| 2 | Major | It is a highly severe defect and collapses the system. However, certain parts of the system remain functional |
| 3 | Medium | It causes some undesirable behavior, but the system is still functional |
| 4 | Low | It won't cause any major break-down of the system |

- Priority List

| Priority ID | Priority Level | Priority Description |
| --- | --- | --- |
| 1 | Blocker | Highest priority, it is stopping people from doing work. This bug must be fixed immediately. |
| 2 | Critical | Needs to be addressed right away |
| 3 | Minor | Can wait until blocker and critical issues are addressed. The problem should be fixed within the time available. |
| 4 | Trivial | very simple issue, address when possible. Fix these bugs after all other bugs have been |

## Risk and issues

| Risk | Mitigation |
| --- | --- |
| The project schedule is too tight; it's hard to complete this project on time | Set Test Priority for each of the test activity. |
| A lack of cooperation negatively affects your employees' productivity | Encourage each team member in his task, and inspire them to greater efforts. |
| Wrong budget estimate and cost overruns | Establish the scope before beginning work, pay a lot of attention to project planning and constantly track and measure the progress |

# ENTRY AND EXIT CRITERIA

## Entry Criteria

- All test hardware platforms must have been successfully installed, configured, and functioning properly.

- All the necessary documentation, design, and requirements information should be available that will allow testers to operate the system and judge the correct behavior.

- All the standard software tools including the testing tools must have been successfully installed and functioning properly.

- Proper test data is available.

- The test environment such as, lab, hardware, software, and system administration support should be ready.

- QA resources have completely understood the requirements

- Reviewed test scenarios, test cases

## Exit Criteria

- A certain level of requirements coverage has been achieved.

- No high priority or severe bugs are left outstanding.

- All high-risk areas have been fully tested, with only minor residual risks left outstanding.

- Cost – when the budget has been spent.

- The schedule has been achieved

# RESOURCE PLANNING

## System resource

### Testing Tools

| Process | Tool |
| --- | --- |
| Test case creation and tracking | Microsoft Excel |
| Test case execution | Manual, SOAP UI |
| Test case management | Microsoft Excel |
| Defect management | Jira Tool |
| Test reporting | Microsoft Doc |

### Configuration Management

- Documents CM: SVN

- Code CM: Git

### Test Environment

- Desktops: Windows 10 / Edge, Chrome (latest), Firefox (latest)

- Devices: iPhone 6/7 (iOS 13.4.1), Samsung S8 (Android9)

## Human resource

| Role | Responsibilities |
| --- | --- |
| Project Manager | 1. Acts as a primary contact for development and QA team. 2. Responsible for Project schedule and the overall success of the project. |
| QA lead | 1. Create test plan, assign testing task for team members 2. Monitoring and tracking testing progress, 3. Report test result 4. Discuss with the team to resolve any issue/problem happen during development progress. Make sure features/bug fixes are deliverable by sprint end 6. Do testing tasks as QA member |
| QA | 1. Understand requirements 2. Preparation of Test Data 3. Writing and executing Test cases 4. Reviewing Test cases 5. Defect reporting and tracking 6. Retesting and regression testing 7. Coordinate with QA Lead for any issues or problems encountered during test preparation/ execution/ defect handling. |

# TEST DELIVERABLES

## Before testing phase.

- Test plans document.

- Test cases documents

## After each the testing cycles is over.

- Test cases results

- Defect report

- Test summary report